## Slide 1
TEAM MEMBERS
Name
Shumail medhi(group leader)
Rayanullah
M Sheraz Qasim
Arman javeed
Ali yasir

## Slide 2: TABLE OF CONTENTS
Section | Title | Page
1 | Project Scope | 3
2 | Functional Requirements - Overview | 5
3 | Detailed Functional Requirements | 7
4 | Non-Functional Requirements (NFR) | 21
5 | Work Breakdown Structure (WBS) | 25
6 | Project Schedule | 28
7 | Project Cost Estimation | 31
8 | Risk Register | 34
9 | Project Baseline | 36
10 | Planned vs. Actual Performance | 38

## Slide 3: 1. PROJECT SCOPE
1.1 Project Overview
The Hospital Management System (HMS) is a comprehensive web-based platform designed to digitise, integrate, and automate the full spectrum of hospital operations at a modern healthcare facility.

## Slide 4: 1.2 Project Objectives
1 | Develop a fully functional multi-role hospital management platform
2 | Enable clinical administration including patient registration, appointment scheduling, and EMR management
3 | Provide patients with an intuitive self-service portal for appointments, prescriptions, and billing
4 | Implement an integrated pharmacy and laboratory management module
5 | Ensure secure, role-based access control with comprehensive audit trails (HIPAA compliance)
6 | Deliver real-time notifications, analytics dashboards, and exportable management reports

## Slide 5: 1.3 Target Audience
User Role | Description
Patients | Individuals needing access to appointments, medical records, prescriptions, and billing
Doctors | Medical staff managing patient care, prescriptions, diagnoses, and lab reports
Nurses | Clinical staff handling patient vitals, medication administration, and care notes
Reception Staff | Front desk handling patient registration, appointments, and admissions
Pharmacists | Staff managing drug inventory, prescriptions, and dispensing
Lab Technicians | Staff processing diagnostic tests and uploading results
Administrators | Hospital management handling finance, HR, facilities, and reporting
Security Personnel | Staff monitoring hospital entry/exit, visitor logs, and incident reporting

## Slide 6: 1.4 In-Scope vs Out-of-Scope
In-Scope | Out-of-Scope
Patient registration and authentication | Native mobile apps (iOS/Android)
Clinical management (appointments, EMR, prescriptions) | Blockchain-based medical record verification
Billing with online payment gateways | AI-powered diagnostic recommendations
Pharmacy management with inventory tracking | Third-party EHR deep integration
Laboratory management with test results | Telemedicine/video consultation
Ward/bed management with admissions | 
Staff shift scheduling | 
Visitor and security with QR access | 
Real-time notifications | 
Admin panel and analytics | 

## Slide 7: 1.5 Assumptions & Constraints
Users will have access to a modern web browser and stable internet
Third-party payment gateways (Stripe, JazzCash, EasyPaisa) will be used
Platform deployed on cloud infrastructure (AWS/Azure) using student credits
Development by four team members as university capstone project
Initial launch targets single hospital campus with English support only

## Slide 8: 2. FUNCTIONAL REQUIREMENTS — OVERVIEW
FR01 | User Registration & Authentication | Sign-up, login, password recovery, role-based access | High | Core
FR02 | User Profile Management | Edit profile, manage documents, preferences | High | Core
FR03 | Patient Management | Registration, medical history, emergency contacts | High | Clinical

## Slide 9
FR04 | Appointment Scheduling | Book, reschedule, cancel appointments with doctors | High | Clinical
FR05 | Electronic Medical Records (EMR) | Patient health records, diagnoses, allergies | High | Clinical
FR06 | Prescription Management | Digital prescriptions, refill requests | High | Clinical
FR07 | Laboratory Management | Test catalogue, order tests, upload results | High | Clinical
FR08 | Pharmacy Management | Drug inventory, dispensing, expiry tracking | High | Pharmacy
FR09 | Billing & Payment System | Invoicing, payment gateway, insurance claims | High | Finance
FR10 | Ward & Bed Management | Bed allocation, admission/discharge | Medium | Facilities
FR11 | Staff & Schedule Management | Doctor/nurse shifts, leave requests, duty roster | Medium | HR
FR12 | Ambulance & Emergency Tracking | Real-time tracking, dispatch coordination | Medium | Emergency
FR13 | Visitor & Security Management | QR visitor passes, entry/exit logs, incidents | High | Security

## Slide 10
FR14 | Inventory & Supply Chain | Medical supplies, equipment tracking, reorder alerts | Medium | Inventory
FR15 | Insurance & Claims Management | Insurance verification, claim submission | Medium | Finance
FR16 | Notification System | Email, SMS, in-app notifications | Medium | Comms
FR17 | Admin Panel | User management, platform config, moderation | High | Admin
FR18 | Reports & Analytics | Dashboards, exportable reports, KPIs | Medium | Admin
FR19 | Security Requirements | Encryption, RBAC, audit logs, HIPAA compliance | High | Security
FR20 | Performance Requirements | Load benchmarks, uptime, response-time SLAs | High | NFR
FR21 | Feedback & Complaints | Patient feedback, grievance redressal, ratings | Low | Services

## Slide 11: 4. NON-FUNCTIONAL REQUIREMENTS (NFR)
NFR-01: Performance & Scalability
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR01.1 | Response Time | Any page shall load in under 3 seconds under normal load | Load test at 2,000 VUs | High
NFR01.2 | API Throughput | All API endpoints shall handle at least 500 requests/second | Load test with 500 RPS; error rate < 0.1% | High
NFR01.3 | Search Latency | Search queries shall return results within 500 ms at 95th percentile | p95 response time < 500 ms | High

## Slide 12
NFR01.4 | Peak Concurrency | System shall support 3,000 concurrent sessions | Stress test to 3,000 VUs; no timeouts | High
NFR01.5 | Report Generation | Bulk report generation shall complete within 30 seconds | Report request timed to file availability | Medium
NFR01.6 | Database Scalability | Database shall support horizontal read-replica scaling | Architecture review + staging test | Medium

## Slide 13: NFR-02: Availability & Reliability
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR02.1 | Uptime SLA | Platform shall maintain 99.9% uptime | Monitored via AWS CloudWatch | High
NFR02.2 | Backup & Recovery | Automated daily backups; RPO < 1 hr | DR drill: restore from backup | High
NFR02.3 | Disaster Recovery | System restore within 4 hours (RTO = 4 hrs) | DR failover drill; recovery time < 4 hrs | High
NFR02.4 | Graceful Degradation | Non-critical modules degrade without affecting core features | Simulate module failure | Medium
NFR02.5 | Data Integrity | All financial and clinical transactions ACID-compliant | Database integrity tests | High

## Slide 14: NFR-03: Security & Compliance (HIPAA)
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR03.1 | Data Encryption at Rest | All PHI encrypted at rest using AES-256 | Database configuration audit | High
NFR03.2 | Data Encryption in Transit | TLS 1.2 or higher; HTTPS enforced | SSL Labs scan score ≥ A | High
NFR03.3 | Password Security | bcrypt hashing (cost factor ≥ 12) | Code review; no plain-text passwords | High
NFR03.4 | Input Validation | Server-side sanitisation for SQL injection/XSS/CSRF | OWASP ZAP scan; 0 critical vulns | High
NFR03.5 | Access Control | RBAC with least-privilege | Role matrix test: 50+ scenarios | High
NFR03.6 | PCI-DSS Compliance | No cardholder data stored on servers | PCI-DSS assessment | High
NFR03.7 | Audit Logging | Immutable audit trail for all PHI access, retained 7 years | Log integrity test | High
NFR03.8 | HIPAA Compliance | BAA with cloud provider | Legal review + compliance checklist | High
NFR03.9 | Session Management | Session expiry after 15 minutes inactivity | Session timeout test | High

## Slide 15: NFR-04: Usability & Accessibility
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR04.1 | Usability Score | SUS score ≥ 80 | Questionnaire to 10+ users | Medium
NFR04.2 | Accessibility | WCAG 2.1 Level AA compliance | Automated audit + manual test | Medium
NFR04.3 | Cross-Browser Support | Chrome, Firefox, Safari, Edge | Cross-browser test suite | High
NFR04.4 | Responsive Design | Screen widths 768px to 1920px | Responsive design tests | High
NFR04.5 | Error Messages | Clear, non-technical, actionable | UX review of all error states | Medium
NFR04.6 | Help & Onboarding | Complete core tasks without external help | Usability test: 5 new users, < 2 assists | Medium

## Slide 16: NFR-05: Maintainability & Portability
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR05.1 | Code Coverage | Minimum unit test coverage of 80% | CI pipeline coverage badge | High
NFR05.2 | Bug Resolution Time | P1 bugs < 4 hours; P2 bugs < 24 hours | Incident tracking MTTR | High
NFR05.3 | Code Documentation | Public APIs and core logic documented | Swagger/OpenAPI spec published | Medium
NFR05.4 | Modular Architecture | Microservices or modular monolith | Architecture review | Medium
NFR05.5 | Zero-Downtime Deployments | Blue-green or rolling update strategy | Monitor uptime during deploy | Medium
NFR05.6 | Technology Portability | Containerised with Docker | Build on AWS, Azure, local | Low

## Slide 17: NFR-06: Interoperability
REQ ID | CATEGORY | REQUIREMENT | ACCEPTANCE CRITERION | PRIORITY
NFR06.1 | REST API Standard | RESTful conventions; Swagger/OpenAPI 3.0 | Swagger UI at /api/docs | High
NFR06.2 | Payment Gateway | Integrate Stripe + JazzCash/EasyPaisa | End-to-end payment test | High
NFR06.3 | HL7/FHIR Compatibility | Support FHIR R4 for EMR exchange | FHIR endpoint validation | Medium
NFR06.4 | IoT Integration | Support MQTT for medical devices | Device data ingestion test | Medium

## Slide 18: 5. WORK BREAKDOWN STRUCTURE (WBS)
Phase 3.0 | SYSTEM DESIGN |  | All Members | 4 wks
3.1 | Architecture Design | Tech stack, cloud infra, microservices | Sheraz qasim | 5 days
3.2 | Database Design | ERD, schema, normalisation, indexing | Rayan ullah | 5 days
3.3 | UI/UX Wireframes | Figma wireframes for all screens | Arman javeed | 6 days
3.4 | API Design | REST endpoints, auth flow, payloads | Ali yasir | 4 days
3.5 | Security Architecture | RBAC model, encryption, audit log design | Rayan ullah | 4 days

## Slide 19
Phase 4.0 | DEVELOPMENT — PHASE 1 (Core) |  | Dev Team | 8 wks
4.1 | Auth & User Module | Registration, login, SSO, RBAC, profile | Ali yasir | 10 days
4.2 | Patient & Appointment Module | Patient reg, appointment booking | Shumail mehdi | 10 days
4.3 | EMR & Prescription Module | EMR, prescriptions, drug interactions | Sheraz qasim | 

## Slide 20
Thank you